1. Initiative Name

Enable HRS Hackathon Outcomes Through Reusable Shared Services Validated by COI Pre-Approval and Grants NOGA Reviews

2. Objective

The HRS Hackathon will focus on demonstrating how AI-enabled development practices can accelerate delivery of client-value capabilities while maintaining high standards of quality, security, and consistency.

The Initiative selected for the Hackathon is to validate a new approach to Research Administration software that enables clients to leverage standard SmartForms and Review Paths, as well as define custom SmartForms and Review Paths through configuration rather than bespoke, module-specific implementations. In parallel, the Initiative seeks to shift appropriate functionality into centralized core and shared services, reducing duplication across modules and enabling reuse at scale.

The scope of this Initiative is intentionally substantial but not comprehensive across the full Research Administration Suite. It is limited to delivering end-to-end outcomes for two representative customer use cases:

- COI Pre-Approval Requests

- Grants Notice of Grant Acceptance (NOGA) Reviews

These use cases are intended to serve as validation examples for a generalized, reusable shared-services approach rather than as isolated, one-off solutions.

Requirements will be defined and managed under this Initiative in ADO using the Epic, Feature, and User Story hierarchy, where:

- Epics describe the strategic intent of the requirements and represent significant, outcome-oriented investments composed of related Features.

- Features describe the tactical intent of the requirements and represent services or capabilities that deliver defined benefits, scoped to a Minimum Viable Feature to limit investment, enhance agility, and enable fast feedback.

- User Stories describe discrete, testable behaviors or outcomes for users or systems that are necessary to deliver a Feature, expressed from the end-user perspective and tied to clear acceptance criteria.

3. Desired Outcomes

- Deliver hackathon-ready capability outcomes that demonstrate centralized shared services can support real module needs, using COI Pre-Approval Requests and Grants NOGA Reviews as proving examples

- Produce reusable shared-service capability requirements that can be adopted by additional module teams beyond the hackathon

4. Strategic Alignment

- Hackathon Success: Directly supports the immediate organizational priority to deliver meaningful, demonstrable outcomes during the HRS Hackathon

- Reusable Capability Strategy: Advances a centralized, shared-services approach consumable by multiple module teams

- Quality at Speed: Aligns with engineering goals to increase delivery velocity while reducing defects and security exposure

- Scalable Delivery Enablement: Establishes repeatable patterns for producing implementation-ready specifications that can be reused beyond the hackathon

5. In-Scope (Boundaries)

- Definition of requirements and specifications that enable centralized shared-service capabilities usable across multiple modules

- A “generalized-first” requirements approach, where shared services are defined for reuse and validated through concrete application examples

- End-to-end application of shared-service requirements to:

  - COI Pre-Approval Requests

  - Grants NOGA Reviews

- Translation of business and user-level requirements (Epics, Features, User Stories) into technical specifications suitable for AI-assisted development

- Definition of measurable quality, acceptance, and delivery standards tied to hackathon outcomes (defects, acceptance rates, cycle time, security findings)

6. Out-of-Scope

- Broad expansion into module-specific capabilities beyond what is required to validate shared services using the selected use cases

- Large-scale replatforming, infrastructure modernization, or nonessential architectural overhauls

- Enterprise-wide process changes unrelated to hackathon delivery outcomes

- Long-term roadmap commitments or multi-quarter delivery promises beyond the Initiative’s intent

7. Success Metrics / KPIs

Hackathon Delivery KPIs (To Be Defined Later)

- Cycle time reduction: 50% (baseline defined for hackathon context)

- Velocity increase: 100% (baseline defined for hackathon context)

- First-pass acceptance rates:

  - Demo/Test acceptance criteria pass rate >90%

  - >90% of stories accepted at DoR

  - >90% of stories accepted at DoD

Quality & Security KPIs

- Escaped defects reduced by 50%

- Static analysis quality maintained or improved (stable or improving trend vs. baseline)

- Lint rule compliance maintained or improved

- Reduced vulnerability counts and/or severity in SAST/DAST scans (improving trend vs. baseline)

Reuse & Adoption KPIs

- Number of shared-service capabilities specified in a reusable manner and validated through COI and NOGA examples

- Evidence of cross-module applicability (e.g., identified adoption candidates or validation from additional module teams)

Measurement Cadence

- Acceptance, cycle time, and quality signals tracked per sprint / hackathon iteration

- Defects and security findings tracked per release or build cycle used during the hackathon

8. Key Assumptions & Risks

Assumptions

- A centralized shared-services approach can satisfy multiple module needs with limited module-specific divergence

- COI Pre-Approval and Grants NOGA workflows are representative enough to validate reusable shared-service patterns

- AI-assisted development effectiveness increases when technical specifications are explicit, testable, and unambiguous

Risks

- Hackathon constraints may incentivize short-term delivery over reusable outcomes

- Workflow-specific compliance or edge cases could limit generalizability

- Cross-team dependencies (e.g., security reviews, approvals, environments) may reduce achievable velocity gains

- Variability in incoming requirements quality could impact downstream specifications and acceptance outcomes